CivicPulse V2

Build Plan

Joe Fuentes  |  June 2026  |  Cursor-ready milestone format

# How to Use This Document

Each milestone is a discrete unit of work with a defined gate. Cursor executes one milestone at a time. The gate must pass before the next milestone begins. No skipping gates.

Milestone loop: Cursor proposes MILESTONE.md for the current milestone. Cursor executes. Cursor fills REVIEW.md with what was built and what to verify. You verify the gate. Gate passes -> next milestone unlocks.

# Starting State

V1 is live at civicpulse-sandy.vercel.app. The codebase is the starting point. All V2 work branches from main.

- Agent pipeline: working (resolve_location, geocode_address, classify_report, check_location_history, draft_submission, submit_to_311)

- State store: Upstash Redis (run state, 1hr TTL)

- UI: single page.tsx with Home, Report, Review, Confirmed screens

- Open311 submission: mocked (generates fake service_request_id)

- No database, no multi-tenancy, no delivery router

- No admin UI, no tenant onboarding

# Milestones

M1  Supabase Setup + Tenant Schema

| Tasks | Create Supabase project. Define tenant and issue tables using schema from Architecture doc. Configure Supabase client in Next.js. Seed one test tenant (slug: 'test-org', email delivery, 5 categories). Verify DB connection with a health check route. |
| --- | --- |
| Files | lib/supabase.ts (client), prisma/schema.prisma or supabase migration SQL, app/api/health/route.ts, .env.local (SUPABASE_URL, SUPABASE_ANON_KEY) |
| Gate | GET /api/health returns { db: 'ok', tenant: { id, name, slug } } for the seeded test tenant. No UI yet. |

M2  getTenantConfig() + Tenant-Scoped URL

| Tasks | Build config/tenants.ts with getTenantConfig(slug) that queries Supabase. Create app/report/[slug]/page.tsx as a shell (no agent yet). Page loads tenant config from DB and renders tenant name and brand color. Old app/page.tsx becomes a redirect to /report/test-org for now. |
| --- | --- |
| Files | config/tenants.ts, app/report/[slug]/page.tsx, shared/types.ts (add TenantConfig type) |
| Gate | Navigate to /report/test-org in browser. Page displays 'test-org' tenant name and correct brand color from DB. No 404. No hardcoded values. |

M3  Update Agent: classify_report() + Tenant Categories

| Tasks | Update classify_report() tool in lib/agent.ts to accept a categories array parameter instead of hardcoded 311 service codes. Update the system prompt to map the report to one of the provided categories. Update POST /api/run to accept tenantId, load tenant config, pass categories to the agent. |
| --- | --- |
| Files | lib/agent.ts (classify_report tool + system prompt), app/api/run/route.ts (accept tenantId param) |
| Gate | POST /api/run with tenantId='test-org' and description='There is a broken light in the parking lot' returns a classified category that matches one of the test tenant's configured categories (e.g. 'Lighting'). Not '311-streetlight-1234'. |

M4  Delivery Adapters: Email + SMS

| Tasks | Create lib/adapters/email.ts (Resend). Create lib/adapters/sms.ts (Twilio). Create lib/adapters/open311.ts (extract existing submit_to_311 logic from agent.ts). Create lib/adapters/slack.ts (Slack webhook POST). Create lib/adapters/webhook.ts (generic fetch POST). Create deliver_issue() in lib/agent.ts with switch router. Wire into app/api/submit/route.ts. Remove submit_to_311 from agent tools. |
| --- | --- |
| Files | lib/adapters/email.ts, lib/adapters/sms.ts, lib/adapters/open311.ts, lib/adapters/slack.ts, lib/adapters/webhook.ts, lib/agent.ts (add deliver_issue, remove submit_to_311), app/api/submit/route.ts |
| Gate | POST /api/submit with test tenant config (delivery_method: email) delivers a real email to the configured delivery_target address. Email contains category, severity, location, description, ticket ID. Twilio SMS fires correctly when switching test tenant to delivery_method: sms. |

M5  Issue Persistence

| Tasks | After deliver_issue() completes, write the issue record to Supabase (tenant_id, description, category, severity, confidence, location_text, lat, lng, status, ticket_id, reporter_contact, created_at). Update issue status to 'delivered' or 'failed' based on adapter response. |
| --- | --- |
| Files | app/api/submit/route.ts (add Supabase insert after deliver_issue), lib/supabase.ts (helper for issue insert) |
| Gate | Submit an issue via the test tenant URL. Query Supabase issues table directly. Row exists with correct tenant_id, category, severity, status='delivered', and a ticket_id. |

M6  Reporter Confirmation

| Tasks | Create lib/notify.ts with sendReporterConfirmation(issue, tenant). If tenant.notify_reporter is true AND issue.reporter_contact is set: send email (Resend) or SMS (Twilio) based on contact format (@ = email, otherwise SMS). Fire after issue is persisted in M5. |
| --- | --- |
| Files | lib/notify.ts, app/api/submit/route.ts (call sendReporterConfirmation after persist) |
| Gate | Submit with reporter_contact set to a real email. Confirmation email received with ticket ID and expected response language. Submit with reporter_contact set to a phone number. Confirmation SMS received. |

M7  Full Reporter UI: /report/[slug]

| Tasks | Build out the full reporter UI in app/report/[slug]/page.tsx. Implement all four screens: Home, Report (text + photo + GPS + optional contact), Review (agent output display), Confirmed (ticket ID). Apply tenant branding (name, logo, brand color). Wire all screens to /api/run and /api/submit. Port UI patterns from V1 page.tsx. |
| --- | --- |
| Files | app/report/[slug]/page.tsx (full implementation), public assets for default logo fallback |
| Gate | Full end-to-end flow on /report/test-org in a real browser: type description -> submit -> see Review screen with correct category and severity -> confirm -> see Confirmed screen with ticket ID -> delivery email arrives at configured target. |

M8  Admin UI: Tenant Management

| Tasks | Add Clerk auth. Create app/admin/page.tsx (tenant list). Create app/admin/tenant/[id]/page.tsx (create/edit form). Implement all fields from Product Spec section 4.3. Add Test Delivery button that fires a synthetic issue through deliver_issue(). Wire create/edit to Supabase. |
| --- | --- |
| Files | app/admin/page.tsx, app/admin/tenant/[id]/page.tsx, middleware.ts (Clerk route protection) |
| Gate | Log into /admin with Clerk credentials. Create a new tenant with name, slug, email delivery, 4 categories. Navigate to /report/[new-slug]. Page loads with correct tenant name. Click Test Delivery in admin. Email arrives at configured address. |

M9  check_location_history() — Real Data

| Tasks | Update check_location_history() to query Supabase issues table by tenant_id and proximity (lat/lng within ~50m radius). Return priorReportCount and isRepeatLocation based on real data. |
| --- | --- |
| Files | lib/agent.ts (check_location_history tool, Supabase query) |
| Gate | Submit the same issue twice to /report/test-org for the same location. Second submission Review screen shows repeat location indicator (or agent notes it in draft summary). |

M10  Deploy + First Real Tenant

| Tasks | Set all production env vars in Vercel (Supabase, Resend, Twilio, Clerk, Anthropic, Upstash). Deploy to production. Create one real tenant via /admin. Share /report/[slug] URL with real recipient. Verify end-to-end delivery in production. |
| --- | --- |
| Files | vercel env (all keys), production Supabase project (separate from dev) |
| Gate | A real person submits an issue via the production URL. A real delivery email or SMS arrives at the configured target. No console errors. Issue row exists in Supabase production DB. |

M11  dotell Instrumentation

| Tasks | Install @joefuentes/dotell. Run migrations/001_create_events.sql against Supabase. Create lib/dotell.ts singleton (initDotell with Model A for reporters, Model B for admin). Add instrumentation.ts for server-side init. Add DotellProvider to layout.tsx for client-side init. Instrument all events in the taxonomy below. Add POSTHOG_KEY, SENTRY_DSN to Vercel env. |
| --- | --- |
| Files | lib/dotell.ts (singleton), instrumentation.ts (server init), app/layout.tsx (DotellProvider), app/report/[slug]/page.tsx (reporter events), app/api/run/route.ts (agent events), app/api/submit/route.ts (delivery events), app/admin/page.tsx (admin events), .env.local + Vercel env (POSTHOG_KEY, SENTRY_DSN) |
| Gate | Submit a test issue end-to-end. Query Supabase events table: issue.submitted, issue.delivered rows exist with correct tenant_id and properties. Open PostHog: issue.review_screen_viewed and issue.confirmed events appear. Trigger a deliberate agent error: dotell.error() row appears in events table. |

## M11 Event Taxonomy

Identity model: reporters use Model A (anonymous UUID in localStorage, dotell owns it). Admin uses Model B (Clerk userId passed to identify()).

| Event | Store | Context | Key Properties |
| --- | --- | --- | --- |
| issue.report_started | PostHog | Reporter / client | tenant_id, slug |
| issue.agent_run_started | Postgres | Server | tenant_id, description_length, has_photo, has_gps |
| issue.agent_run_completed | Postgres | Server | tenant_id, category, severity, confidence, duration_ms |
| issue.agent_run_failed | Postgres | Server | tenant_id, error_message, duration_ms |
| issue.review_screen_viewed | PostHog | Reporter / client | tenant_id, category, severity, auto_submitted: false |
| issue.auto_submitted | PostHog | Reporter / client | tenant_id, category, severity, confidence |
| issue.edit_tapped | PostHog | Reporter / client | tenant_id, category, severity |
| issue.submitted | Postgres | Server | tenant_id, issue_id, category, severity, delivery_method |
| issue.delivered | Postgres | Server | tenant_id, issue_id, delivery_method, ticket_id, duration_ms |
| issue.delivery_failed | Postgres | Server | tenant_id, issue_id, delivery_method, error_message |
| issue.confirmed_screen_viewed | PostHog | Reporter / client | tenant_id, ticket_id |
| reporter.confirmation_sent | Postgres | Server | tenant_id, issue_id, channel: email¦sms |
| admin.tenant_created | Postgres | Server | tenant_id, delivery_method, plan |
| admin.test_delivery_fired | Postgres | Server | tenant_id, delivery_method, success: boolean |

# Phase Summary

| Phase | Milestones | Outcome |
| --- | --- | --- |
| Foundation | M1 + M2 | Supabase live, tenant config in DB, tenant-scoped URL works. |
| Agent Pivot | M3 | Agent uses tenant categories. Open311 dependency removed from core pipeline. |
| Delivery | M4 + M5 + M6 | Full delivery router working. Email and SMS confirmed. Issues persisted. Reporter confirmation firing. |
| UI | M7 | Reporter flow is fully functional end to end in the browser. |
| Admin | M8 | Tenant management works. Test delivery works. |
| Polish | M9 | Real location history. Repeat issue detection live. |
| Launch | M10 | Production. First real tenant live. |
| Instrumentation | M11 | dotell wired. Full event taxonomy live. Postgres + PostHog capturing real usage. |

CivicPulse V2 Build Plan  |  Joe Fuentes  |  June 2026