CivicPulse Bootcamp

Session Context: Day 2 Complete

Decisions made, concepts covered, open questions, next steps

Joe Fuentes  |  May 2026

Where We Left Off

Stopping Point Day 2 complete. CivicPulse POC is deployed to Vercel but stuck on "Running..." Root cause: Vercel filesystem is read-only in production. The file-based store (.store.json) cannot be written on Vercel. Fix decided: Upstash Redis. Free tier. Works on Vercel. Next session: set up Upstash, swap store.ts to use Redis, redeploy. Deployed URL: https://civicpulse-sandy.vercel.app

What Was Built Today

- Complete 5-tool agent pipeline: resolve_location, classify_report, check_location_history, draft_submission, submit_to_311

- Smart LLM classifier using generateText with Output.object() (generateObject deprecated in v6)

- Real GPS from browser navigator.geolocation.getCurrentPosition()

- Location discrepancy detection: agent geocodes mentioned address, compares to GPS, uses described location if different

- City config system: cities.ts with CA cities, getCityConfig(), isCitySupported()

- Approve + Submit flow: POST /api/submit route, confirmation screen with service request ID

- Deployed to Vercel with correct framework preset (Next.js) and root directory (ui)

- ANTHROPIC_API_KEY set as Vercel environment variable

Current File Structure

~/Work/Sandbox/civicpulse/ agent/ index.ts ← standalone terminal agent (working) package.json tsconfig.json .env ui/ app/ page.tsx ← Validating UI with GPS, polling, approve flow api/ store.ts ← FILE BASED STORE (needs Redis swap) run/ route.ts ← POST handler, calls runCivicAgent() [id]/ route.ts ← GET handler (async params fix applied) submit/ route.ts ← POST handler for approve + submit test/ route.ts ← simple health check lib/ agent.ts ← all agent code, tools, runCivicAgent() shared/ types.ts ← CivicReport, AgentStep, AgentRun config/ cities.ts ← CA city configs, getCityConfig() .env.local ← ANTHROPIC_API_KEY for local dev tsconfig.json ← @shared/* path alias .gitignore GitHub: github.com/JoeFuentes-WebDev/civicpulse (private)

Next Session: Upstash Redis Fix

Why the file store breaks on Vercel

Vercel's serverless functions run in read-only filesystem. writeFileSync() throws in production. The store writes fine locally but silently fails on Vercel, so the GET poll never finds the run.

The fix

Steps to complete next session 1. Go to upstash.com, create free account 2. Create Redis database named "civicpulse", region US East 3. Copy UPSTASH_REDIS_REST_URL and UPSTASH_REDIS_REST_TOKEN 4. Add both to Vercel environment variables 5. Add both to ui/.env.local for local dev 6. npm install @upstash/redis in ui/ 7. Rewrite ui/app/api/store.ts to use Redis instead of file system 8. Redeploy to Vercel 9. Test the full flow on the live URL

New store.ts with Redis

import { Redis } from '@upstash/redis'; import { AgentRun } from '@shared/types'; const redis = new Redis({ url: process.env.UPSTASH_REDIS_REST_URL!, token: process.env.UPSTASH_REDIS_REST_TOKEN!, }); const TTL = 60 * 60; // 1 hour expiry export async function getRun(id: string): Promise<AgentRun ¦ null> { return await redis.get<AgentRun>(`run:${id}`); } export async function setRun(run: AgentRun): Promise<void> { await redis.set(`run:${run.id}`, run, { ex: TTL }); }

Note: getRun and setRun become async. Update all call sites to await them.

Complete Agent Pipeline

| Tool | What it does | Status |
| --- | --- | --- |
| resolve_location() | GPS coords → address, city, neighborhood via Nominatim | ✓ Working |
| geocode_address() | Text address/landmark → GPS coords via Nominatim | ✓ Working |
| classify_report() | LLM classifies issue, extracts location mention, detects discrepancy | ✓ Smart LLM |
| check_location_history() | Checks prior reports at location. Mocked for POC. | ⚠ Mocked |
| draft_submission() | Assembles full 311 POST body from all prior tool outputs | ✓ Working |
| submit_to_311() | POSTs to city 311 API. Uses city config. Mocked submission. | ⚠ Mocked API |

Key Decisions Made

Smart Classifier

Replaced keyword matching with LLM classification using generateText + Output.object(). generateObject() is deprecated in AI SDK v6. The LLM classifies any civic issue correctly without a hardcoded keyword list. Also extracts location mentions and detects discrepancy from GPS.

Location Discrepancy (Option B)

If agent detects described location differs from GPS by > 500m: use described location, not GPS. Option A (show user a choice) deferred to Phase 2 as edge case.

California Only

CivicPulse currently supports California cities only. Five cities configured: SF, Oakland, San Jose, Sacramento, Long Beach. Out-of-state reports show "not yet supported" message.

City Config System

cities.ts contains per-city config: Open311 URL, API key env var, default coordinates, mayor email, supervisor lookup URL. Adding a new city is one JSON entry. No code changes needed.

Two Deployments

civicpulse-sandy.vercel.app = POC (private, for demos). civicpulse.vercel.app = finished app (Phase 2, public). POC GitHub repo is private.

Redis over Postgres for run store

AgentRun state is temporary (60 seconds). Redis with 1hr TTL is the right tool. Postgres (Neon/Supabase) is for persistent data: submitted reports, user accounts, escalation history. Both needed in Phase 2, for different things.

Confidence Thresholding

confidence >= 0.90 AND severity <= 3: auto-submit. Below threshold OR high severity: pause for human review. Agent explains why it stopped.

Phase 2 Backlog

- Upstash Redis store (next session — unblocks Vercel deploy)

- Real SF 311 API key and live submission

- Location choice UI: show both options when discrepancy > 500m (Option A)

- Voice input via Expo Speech Recognition

- Photo input via Expo Camera + image analysis

- Supabase database: reports, users, escalation history

- Cron job: monitor open reports, escalate if unresolved

- Push notifications via Expo

- User accounts via Clerk

- Rate limiting: per-IP submission cap

- Usage counter: alert at 100 submissions

- Expo React Native mobile app (the real product UI)

- All CA cities validated and API keys obtained

- LangSmith observability and eval suite

Next Session

Start here 1. Go to upstash.com, create free Redis database "civicpulse" in US East 2. Copy UPSTASH_REDIS_REST_URL and UPSTASH_REDIS_REST_TOKEN 3. Add to Vercel env vars AND ui/.env.local 4. cd ~/Work/Sandbox/civicpulse/ui && npm install @upstash/redis 5. Rewrite ui/app/api/store.ts to use Redis (schema above) 6. Update all getRun/setRun call sites to await (they become async) 7. git add . && git commit -m "Redis store" && git push 8. Vercel auto-deploys. Test the live URL. Codeword: "CivicPulse context" to load all prior context. Say "Redis store" to pick up exactly here.